Online Appointment Booking System Sprint Planning Notes

Team: 6.TUES-18.30-3

Sprint: 1

Date: 15/08/20

Attended:

Scrum Master: Oscar Ling

Product Owner: Mohammad Ali

* Development team:
  + Andhika Laksito,
  + Indirakshi Sreeram,
  + Yuepeng Du

1. Goal

*Set up a basic functional application that will allow the booking of appointments for AGME, and also allow the management of these appointments and the employees of the company.*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

General: Ability to Sign in and Sign Up as an admin, worker or customer, as well as see details on the company including contact details and description of the company.

As a worker: The ability to see dashboard and access appointed working schedules and details within

As an admin: Able to designate working hours of the company and add members into the worker team

As a customer: Able to create appointments and bookings and see details of such bookings

*We believe these are the essentials to which the applications may be deemed functional.*

1. Estimation in story points

As a Customer, I would like to create/ Sign Up for an account so I can use the application. **(20)**

As a Registered User, I would like to create an appointment with a service provider so I can book a time with them. (**20)**

As an employee, I would like view the company dashboard so I can track my current booking and assigned working hours. **(20)**

As a customer I would like to find out how to contact the business so I could directly contact them if I need. **(5)**

As a customer, I would like to view my appointment details so I can track the date/time of the booking.  **(20)**

USER STORY - As a customer, I would like to log in so I can view available time and date for a service**. (20)**

As a customer I would like to learn more about a business via a webpage so I can know what kind of business I am enquiring a service from. **(3)**