Online Appointment Booking System Sprint Planning Notes

Team: 6.TUES-18.30-3

Sprint: 2

Date: 18/08/2020

Attended:

Scrum Master: Oscar Ling

Product Owner: Mohammad Ali

* Development team:
  + Andhika Laksito,
  + Indirakshi Sreeram,
  + Yuepeng Du

1. Goal

*Implement more user stories, which are additional basic functionalities including assignment of workers and profile updating and checking registration. Connecting Back End to Front End Applications*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

*To add more functions to application, and create a smoother experience for the users involved.*

1. Estimation in story points

3) As an employee, I would like view the company dashboard so I can track my current booking and assigned working hours. **20**

7. As an admin, I would like to add a new employee to our team so that I can see who my workers are. **20**

15. As a worker I would like to update my profile so that I can change my contact details if they change. **20**

11. As an admin I would like to find out whether a customer is registered so I can confirm them when they come to the appointment. **13**