Meeting Minutes

# Weekly Meeting with 6.TUES-18.30-3/Mr Mohammad Ali

# Meeting No: 15

## Meeting Details

|  |  |
| --- | --- |
| Date: | 03/10/2020 |
| Venue: | Microsoft Teams |
| Attendees: | Oscar Ling  Indirakshi Sreeram  Andhika Rakha  Yuepeng Du |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Updated the team on each member’s progress - showed progress to other members. There were some issues with setting up MySQL code so we extended that for a couple more days |
| 2 | Discussed lab progress check for upcoming week (the 6th of October) |
| 3 | Set up tasks for each member to complete by next meeting |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
|  | Setup mySQL code | All members | 6/10/2020 |
|  | Work on AWS/Circle CI | Oscar Ling | 6/10/2020 |